## Slide 1: Center Business District Financing Updates
Presentation to Town Council
May 21, 2019
Austin Faison, Town Manager
Anna E. Freedman, Chief Financial Officer

## Slide 2: Project Cost Update
Latest estimate of $13,284,834 was completed on the final project drawings.
Previous estimate of $12,167,500 was completed on progress drawings.
The final drawings include requirements and recommendations of both the Town Council and the Town Manager’s Committee, and updated estimates from our project managers.

## Slide 3: Project Cost Update
  Increase of ~$1.1M based on:
  coordination and incorporation of the landscape architect design;
  adding the landscape architect as a subconsultant;
  design of the electrical improvements;
  incorporating peer review recommendations;
  addition of replacing all street signs within the CBD limits;
  the addition of removing and resetting 100% of granite curbing in areas where new curbing was not proposed (previously an assumption of approximately 50% was used);
  paving on Putnam Street (previously not included); and
  increase in sewer item costs to reflect recent bid prices received.

## Slide 4: SRF Financing Requirements
The Town is utilizing Clean Water State Revolving Fund (SRF) funding to finance a portion of the project. The Council has previously approved such funding.
In order to qualify under the SRF program, we have been advised by DEP – who administers the program – that the entire project cost must be authorized through bond financing or appropriation, even if we do not intend to borrow for a portion of the project.
The grants included within the existing finance structure do not count toward the Town’s SRF application.
Additional authorization is not affected by the increased project cost and is not forecasted to affect the water/sewer rate.
Without utilizing the SRF program for financing, the Town will not be eligible for the associated principal forgiveness of the program in the amount of $527,217.90

## Slide 5: SRF Financing Requirements
Require the amount authorized to be offset by any present or future available grant funding.
Retain approximately $527,217.90 in principal forgiveness if this structure is authorized.
The amended bond authorization is not related to the updated project cost.
Total Project Cost | $13,284,834
Previously Authorized Amounts | ($11,681,500)
 | $1,603,334
CWSRF Loan Authorization (1) | $3,920,000
New Loan Authorization Total: | $5,523,334